## Slide 1
INDUSTRY NIGHT
Executive Brief
February 25, 2026
Project Inception through Week 2
Confidential

## Slide 2
What Is Industry Night?
Platform for creative professionals in NYC
The Problem
Creative professionals (stylists, makeup artists, photographers, videographers) lack a purpose-built networking platform
Existing tools are generic (Meetup, Eventbrite) or portfolio-focused (Behance)
No platform ties event attendance to verified community membership
The Solution
Invite-only community tied to real-world event attendance
QR-code networking at events creates instant, mutual connections
Verification through attendance builds trust and authenticity
Two apps: Social (for creatives) + Admin (for operators)
Social App
Target: Creative professionals
Platforms: iOS, Android, Web
Purpose: Attend events, QR networking, community feed, perks
Admin App
Target: Platform operators
Platforms: Web, iOS, Android
Purpose: Manage events, users, sponsors, moderation

## Slide 3
How It Works
Ticket purchase to verified community member
1
Buy Ticket
User purchases on Posh.vip
Webhook creates user record
2
Download App
SMS login (phone-based)
Set up profile & specialties
3
Attend Event
Door staff gives 4-digit activation code
User enters code in app
4
Connect & Verify
Scan QR codes to make connections
First connection = Verified status
5
Full Access
Community board, sponsor perks
Networking at future events

## Slide 4
Project Timeline
12 days from first commit to foundation complete
Feb 4
Requirements Finalized
Product requirements document v1.8 completed
Feb 13
Initial Commit
Project scaffolded, monorepo structure established
Feb 23
Infrastructure Laydown
AWS EKS, domain migration, ops tooling, DB scripts
Feb 25
PR #1 Merged
Foundation complete, admin auth branch in progress

## Slide 5
Codebase at a Glance
~15,700
Lines of Code
116
Source Files
21
Database Tables
35
App Screens
11
API Route Modules
9
Data Models
7
API Clients
8
Git Commits
13+
Operational Scripts
Component | Lines of Code | Files
Backend API (TypeScript) | 2,269 | 24
Flutter Apps + Shared (Dart) | 10,006 | 63
Database (SQL) | 545 | 5
Scripts (JS + Bash) | 2,663 | 17
Infrastructure (YAML) | 253 | 7

## Slide 6
What Has Been Built
Backend API + Database
Backend API (Node.js / Express / TypeScript)
11 route modules: auth, users, events, connections, posts, sponsors, vendors, discounts, webhooks, admin, admin-auth
4 middleware layers: JWT auth, admin auth (token family separation), role-based access, Zod validation
3 service integrations: Twilio SMS/Verify, AWS SES email, Posh.vip webhooks
JWT dual-auth: separate 'social' and 'admin' token families prevent cross-app token reuse
DevCode system: simulator-friendly auth that bypasses Twilio when credentials not configured
2,269 lines of TypeScript across 24 files
Database (PostgreSQL 15 on RDS)
21 tables across 3 migrations
Core: users, admin_users, events, venues, tickets
Social: connections, posts, comments, likes
Business: sponsors, vendors, discounts
Operations: audit log, analytics tables, GDPR export tracking
CASCADE delete design with audit log preservation (SET NULL)
Seed data for specialties and dev environment
545 lines of SQL across 5 files

## Slide 7
What Has Been Built
Social App + Admin App + Shared Package
Social App (Flutter/Dart)
19 screens, 8 feature modules
Auth: phone entry + SMS verify
Onboarding: profile setup
Events: browse, detail, activation
Networking: QR display, scanner, connections, digital card
Community: feed, create post, detail
Search: user discovery + profiles
Profile: view, edit, settings
Perks: sponsor discounts
Admin App (Flutter/Dart)
16 screens, 7 feature modules
Auth: email/password login
Dashboard: stats overview
Users: list, detail, add user
Events: list, create, detail
Sponsors: management + discounts
Vendors: list + form
Moderation: posts + announcements
Shared Package
Reused by both apps
9 data models with JSON serialization
7 API clients (base HTTP + typed endpoints)
Secure token storage
Phone validators
Display formatters
Constants / enums

## Slide 8
Infrastructure & Operations
AWS EKS + Kubernetes + operational tooling
Cloud Infrastructure (AWS)
EKS cluster (us-east-1) with auto-scaling 2-10 pods
Kubernetes: deployment, service, ingress, secrets, HPA
SSL/TLS via ACM on api.industrynight.net
ECR container registry with Docker build pipeline
RDS PostgreSQL 15 with port-forward access
CI/CD: GitHub Actions for API, mobile, and web
COOP System (Cost Optimization)
Full teardown: EKS + RDS removed, data preserved in S3
Full rebuild: infra recreated from scratch + data restored
Database backup/restore via pg_dump (full + per-table)
Single entry point: scripts/coop/coop.sh
~$160/mo
Full Running
~$3/mo
Hibernated (COOP)
Operational Scripts (13+)
seed-admin.js, db-reset.js, db-scrub-user.js (GDPR)
deploy-api.sh, maintenance.sh, setup-local.sh
COOP: status, teardown, rebuild, export, import

## Slide 9
Architecture Decisions
Decision | Choice | Rationale
Database | PostgreSQL 15 (RDS) | Relational model fits domain; direct SQL, no ORM
Auth (social) | Phone + SMS OTP | Passwordless, phone-based identity for creatives
Auth (admin) | Email + password | Separate admin_users table, separate token family
Mobile framework | Flutter/Dart | Single codebase for iOS, Android, Web
API framework | Express + TypeScript | Proven, team familiarity
Orchestration | AWS EKS (Kubernetes) | Scalability, infrastructure learning
SMS provider | Twilio (Verify API) | DevCode fallback for local testing
Ticketing | Posh.vip (webhooks) | Existing brand presence, staff trained
State mgmt | Provider + ChangeNotifier | Simple, sufficient for current scope
Cost mgmt | COOP teardown/rebuild | Reduce AWS spend during downtime

## Slide 10
Implementation Status vs Plan
1A Foundation (Backend + Auth)
Complete
1B Core Mobile App
Complete
1C Verification & QR Networking
Complete
1D Event Social Features
Screens Built
1E Community Board
Complete
1F Creative Search
Complete
2A Admin App - Foundation
Complete
2B Admin App - Event Mgmt
Complete
2C Admin App - Sponsor Mgmt
Complete
2D Admin App - Vendor Mgmt
Complete
2E Admin App - Moderation
Complete
-- Admin Auth (email/password)
In Progress
3 Advanced (Stripe, Push, Analytics)
Not Started

## Slide 11
Current Work & What's Next
In Progress Now
Branch: feature/web-admin-login
Admin auth API routes (login, refresh, me, logout)
Admin auth middleware (JWT with admin token family)
admin_users database migration
Shared Dart AdminUser model + AdminAuthApi client
seed-admin.js script for bootstrapping accounts
Restructure: mobile-app -> social-app, web-app -> admin-app
Up Next
1. Complete admin auth
Finish login flow connecting Admin App to backend
2. End-to-end testing
Validate social app auth flow with live backend
3. First live event test
Test activation code + QR networking at a real event
4. API test coverage
Establish baseline test suite (Jest configured)
5. Phase 2 planning
In-app ticketing (Stripe), push notifications, analytics

## Slide 12
Known Technical Debt
Item | Impact | Priority
No API tests (Jest configured, no tests written) | Risk of regressions on deploy | High
No DB connectivity check in /health endpoint | Silent database failures in production | Medium
No pre-deploy migration runner in CI/CD | Manual migration step required on deploy | Medium
No post-deploy smoke tests | No automated verification of deploys | Medium
No down-migration files for rollback | Cannot automatically roll back schema changes | Low
All items are tracked and will be addressed as part of ongoing hardening.

## Slide 13
Summary
In 12 days, we have built:
A complete backend API with 11 route modules, dual JWT auth, and 3 external service integrations
A 21-table PostgreSQL database with full schema, migrations, and seed data
A social app with 19 screens covering auth, events, QR networking, community, search, and profiles
An admin app with 16 screens covering user, event, sponsor, vendor, and content management
A shared Dart package with 9 models, 7 API clients, and reusable utilities
Production AWS infrastructure (EKS, RDS, ECR, SSL) with cost-optimization tooling
13+ operational scripts for deployment, database management, and infrastructure lifecycle
~15,700 lines of code | 116 files | February 25, 2026